CS 388 – Agile Software Development

Section: 7C7     Group number: #3

Project Report – Part 1

Team Formation & Product Inception

FoodBridge – Zero-Waste Food Donation Platform

| Student Name | English Name | Student ID | Scrum Role (Part 1) |
| --- | --- | --- | --- |
| مريم القحطاني | Maryam Alqahtani | 445008780 | Product Owner |
| غلا صالح الصويان | Ghala Alsowayan | 445008732 | Development / QA |
| البتول صالح حافظ | Albatool Hafez | 445008658 | Scrum Master |
| ريناد إبراهيم العبداني | Renad Alabdani | 445008811 | Development / QA |

Submission date: October 7, 2026

Dr.R azan Almkhlafi

# 1. Introduction

This report covers Part 1 of our CS 388 project, Team Formation and Product Inception, for the period from September 27 to October 6, 2026. Our product is FoodBridge, a web platform that connects restaurants, bakeries and individuals who have edible surplus food with local charities that need it, so the food is collected and used instead of being thrown away.

The report explains how we formed our team, gives a summary of the product vision, the Product Backlog and the Sprint 1 Backlog, and summarizes the Scrum meetings we held. The full details are in the official Scrum templates that we submit with this report:

- VisionStatement_FoodBridge (.docx / .pdf) – the Product Vision Statement.

- Product-Backlog.xlsx – the 16 prioritized user stories.

- Sprint-Backlog.xlsx – the Sprint 1 goal, tasks, hours and Definition of Done.

- Scrum_Meetings_phase1.xlsx – the log of our six Scrum meetings.

# 2. Team Formation and Scrum Roles

## 2.1 How we organized ourselves

We are a team of four members. We organized ourselves without a team leader: in the first meeting each member said which part of the work suits her best, and we chose the roles and divided the work together. Every member also wrote her own user stories for one area of the product, so all of us shared the product thinking and not only the Product Owner. In Sprint 1 the Product Owner and the Scrum Master also take development and testing tasks, because the team is small. As the course requires, the roles will rotate in the next parts of the project.

## 2.2 Distribution of the Scrum roles

| Member | Role | Responsibilities in Part 1 |
| --- | --- | --- |
| Maryam Alqahtani | Product Owner | Owns the product vision and wrote the Vision Statement, focuses on customer value, decides the priority order of the Product Backlog, and wrote the donor user stories (US01–US04). |
| Albatool Hafez | Scrum Master | Organizes and runs the Scrum meetings, keeps the meetings log, follows up on blockers (for example, she organized the estimation review), and wrote the donation process and tracking stories (US09–US12). |
| Ghala Alsowayan | Development / QA | Prepared the Sprint Goal and the Sprint 1 Backlog, broke the stories into technical tasks with hour estimates, wrote the Definition of Done, and wrote the charity stories (US05–US08). |
| Renad Alabdani | Development / QA | Built and organized the Product Backlog file, checked the stories against DEEP, led the story point estimation, and wrote the admin and supporting stories (US13–US16). |

## 2.3 Communication norms we agreed on

- WhatsApp group for daily communication. Every member answers messages on the same day.

- A Scrum meeting at least every two days. Each member answers the three questions: what she did since the last meeting, what she will do next, and what is blocking her. When we cannot meet on campus (for example, at the weekend) the meeting is held online in the WhatsApp group.

- The Scrum Master records every meeting in the meetings log on the same day: date, attendees, key discussion points and action items.

- One shared folder for all project files, and a team GitHub repository for the code starting from Sprint 1.

- Product decisions (story wording and priority order) are confirmed by the Product Owner; technical decisions (tasks and hours) are agreed by the whole team.

- A member who cannot attend tells the Scrum Master before the meeting and sends her three answers in the group.

## 2.4 Technology choice

We chose to build FoodBridge as a web application with Python Flask and an SQLite database, using HTML and CSS templates for the pages. All members can run it on their laptops without a paid server, and the database schema is kept in one schema file so every member has the same tables.

# 3. Product Vision Summary

The full Vision Statement is in the attached file. The main points are:

| Item | FoodBridge |
| --- | --- |
| Product name | FoodBridge – Zero-Waste Food Donation Platform |
| Primary users | Restaurants, bakeries and individuals with surplus food (donors); local charities and beneficiary organizations (receivers). |
| Secondary users | The admin who manages the users and monitors the donations, and the final beneficiaries who receive the food through the charities. |
| Problem / need | Edible surplus food is thrown away while charities are looking for food donations, and there is no clear and organized way for donors and charities to communicate, request food and follow the donation. |
| Core value | One simple platform where donors list surplus food, charities find and request it, and both sides follow the donation status until it is collected. |
| Market differentiation | Ehsan, the Saudi national platform for charitable work, mainly receives financial donations for charitable projects. FoodBridge handles in-kind surplus food: the actual food with its quantity, expiry time and pickup address, requested by a nearby charity and collected before it expires. |

Stakeholders. External stakeholders are the donors, the charities and beneficiary organizations, and the beneficiaries who finally receive the food. Internal stakeholders are the administrators who manage the platform and our development team, which designs, builds, tests and maintains it.

# 4. Initial Product Backlog

Our Product Backlog has 16 items (the minimum is 15), all written in the user story format "As a …, I want to …, so that …". The Product Owner ordered them from the highest to the lowest customer value. The total size of the backlog is 68 story points.

| ID | User story | Priority | Points | Sprint | Written by |
| --- | --- | --- | --- | --- | --- |
| US01 | As a donor, I want to create an account, so that I can access the platform and start donating surplus food. | High | 3 | 1 | Maryam Alqahtani |
| US05 | As a charity, I want to register my organization with its name, license number and location, so that I can receive food donations through the platform. | High | 3 | 1 | Ghala Alsowayan |
| US02 | As a registered user (donor or charity), I want to log in to my account, so that I can access and manage my donations or my donation requests. | High | 2 | 1 | Maryam Alqahtani |
| US03 | As a donor, I want to add a food donation with its relevant details, so that charities can view it and decide whether it meets their needs. | High | 5 | 1 | Maryam Alqahtani |
| US06 | As a charity, I want to browse the list of donations that are still available, so that I can find food that fits the needs of the families we serve. | High | 3 | 1 | Ghala Alsowayan |
| US07 | As a charity, I want to open a donation and see its details (food type, quantity, expiry time, pickup address), so that I can decide if we are able to collect it before it expires. | High | 2 | 2 | Ghala Alsowayan |
| US08 | As a charity, I want to send a request for an available donation, so that the donor knows that we want to collect it. | High | 3 | 2 | Ghala Alsowayan |
| US09 | As a donor, I want to accept or reject a donation request, so that I can decide which charity will receive my food donation. | High | 5 | 2 | Albatool Hafez |
| US10 | As a donor, I want to track the current status of each active donation, so that I know whether it is available, requested, accepted or collected without contacting the charity. | Medium | 3 | 2 | Albatool Hafez |
| US11 | As a donor, I want to update the collection status of a donation, so that the platform reflects whether the donated food has been collected. | Medium | 2 | 2 | Albatool Hafez |
| US04 | As a donor, I want to view, edit or delete my active donations (not yet collected), so that the details charities see stay correct while the food is still available. | Medium | 5 | 2 | Maryam Alqahtani |
| US16 | As a charity, I want to search and filter donations by food type, quantity and pickup area, so that I reach the suitable donations faster instead of scrolling the whole list. | Medium | 5 | 2 | Renad Alabdani |
| US15 (Epic) | As a donor or charity, I want to be notified when something important changes in my donations or requests, so that I can act on time before the food goes bad. | Low | 8 | 2 | Renad Alabdani |
| US12 (Epic) | As a donor, I want to view the history of my completed and expired donations, so that I can review my previous donations and which charities received them. | Low | 3 | 2 | Albatool Hafez |
| US13 (Epic) | As an admin, I want to manage the user accounts on the platform (review, approve and deactivate donors and charities), so that only real donors and licensed charities use the platform. | Low | 8 | 2 | Renad Alabdani |
| US14 (Epic) | As an admin, I want to monitor all donation activity on the platform from an admin dashboard, so that I can follow the activity of the platform and spot problems early. | Low | 8 | 2 | Renad Alabdani |

## 4.1 Individual contribution

Each member wrote and signed 4 user stories (the minimum is 3). Her name is in the "Written by" column of the Product Backlog file.

| Member | Area | Stories | Story points |
| --- | --- | --- | --- |
| Maryam Alqahtani | Donor account and donations | US01, US02, US03, US04 | 15 |
| Ghala Alsowayan | Charity registration and requests | US05, US06, US07, US08 | 11 |
| Albatool Hafez | Donation process and tracking | US09, US10, US11, US12 | 13 |
| Renad Alabdani | Admin and supporting features | US13, US14, US15, US16 | 29 |
| Total |  | 16 stories | 68 |

## 4.2 How the backlog follows DEEP

- Detailed appropriately: the 12 stories above the epics describe one clear action each, and the Sprint 1 stories are already broken into tasks. The four lowest-priority items (US12–US15) are kept as broader epics and will be split into smaller stories when their turn comes.

- Estimated: every item has story points agreed by the whole team on the Fibonacci scale (2, 3, 5, 8), and a planned sprint. The admin and notification epics are 8 points because they are still large.

- Emergent: the backlog will change after each sprint review. For example, the approval of charity accounts was moved to US13 in Sprint 2, so in Sprint 1 a new charity account is Active directly.

- Prioritized: High items are the core flow (register, log in, add a donation, browse, request, accept), Medium items make the platform easier to use, and Low items are later features.

Clarifying similar stories. US04, US10 and US12 all deal with the donor's donations, so we made the difference clear: US04 is for editing or deleting active donations, US10 is for following the status of active donations, and US12 is for the history of donations that are finished (collected or expired).

# 5. Sprint 1 Backlog

Sprint 1 is 14 days, from October 7 to October 20, 2026, before the Part 2 submission on October 21.

Sprint Goal: Donors and charities can open their accounts, and a donor can post a surplus food donation that appears to charities in the available donations list.

We selected the top five stories of the Product Backlog: US01, US05, US02, US03 and US06 (16 story points). Each story is broken into technical tasks of 1 to 4 hours:

| Task | Description | Assigned to | Hours |
| --- | --- | --- | --- |
| US01 – Donor registration |  |  | 13 |
| T1.1 | Create the Flask project, the folders and the SQLite database file | Maryam Alqahtani | 3 |
| T1.2 | Create the users table (name, email, password, phone, role) | Maryam Alqahtani | 2 |
| T1.3 | Build the donor registration page | Albatool Hafez | 3 |
| T1.4 | Save the donor record and hash the password | Albatool Hafez | 3 |
| T1.5 | Test registration with empty fields and a repeated email | Renad Alabdani | 2 |
| US05 – Charity registration |  |  | 10 |
| T2.1 | Create the charities table (organization name, license number, city, address) | Maryam Alqahtani | 2 |
| T2.2 | Build the charity registration page | Ghala Alsowayan | 3 |
| T2.3 | Save the charity record as Active for Sprint 1 (admin approval is added later with US13) | Renad Alabdani | 3 |
| T2.4 | Test charity registration | Albatool Hafez | 2 |
| US02 – User login |  |  | 9 |
| T3.1 | Build the login page | Ghala Alsowayan | 2 |
| T3.2 | Check the email and password and open a session | Albatool Hafez | 3 |
| T3.3 | Redirect each role to its own home page after login | Ghala Alsowayan | 2 |
| T3.4 | Test login (wrong password, charity vs donor) | Renad Alabdani | 2 |
| US03 – Add food donation |  |  | 15 |
| T4.1 | Create the donations table (food type, quantity, expiry time, pickup address, status) | Maryam Alqahtani | 2 |
| T4.2 | Build the add donation form | Ghala Alsowayan | 4 |
| T4.3 | Save the donation with status Available and link it to the donor | Renad Alabdani | 3 |
| T4.4 | Validate the form (quantity above zero, expiry time in the future) | Renad Alabdani | 3 |
| T4.5 | Test adding a donation | Albatool Hafez | 3 |
| US06 – Browse available donations |  |  | 10 |
| T5.1 | Build the available donations list page for charities | Ghala Alsowayan | 4 |
| T5.2 | Query only the donations with status Available and not expired | Maryam Alqahtani | 3 |
| T5.3 | Show a message when the list is empty | Ghala Alsowayan | 1 |
| T5.4 | Test the list with expired and collected donations | Renad Alabdani | 2 |
| TOTAL |  |  | 57 |

Hours per member. We balanced the work so that every member has a fair share and nobody tests a feature that she built herself: Maryam 12 h, Ghala 16 h, Albatool 14 h, Renad 15 h (total 57 hours).

## 5.1 Definition of Done

A task is done only when all of the following are true:

- The task is merged into the main branch of the team repository.

- The page runs locally with Flask without any error message.

- Another member tried the feature and it did what the user story says.

- Wrong input is handled with a clear message instead of a crash.

- The database changes are written in the schema file so every member gets the same tables.

# 6. Scrum Meetings Summary

We held six Scrum meetings between September 27 and October 6, 2026, with no more than two days between any two meetings. All four members attended every meeting, and Albatool Hafez (Scrum Master) facilitated them. Meetings 1, 2, 3, 5 and 6 were held during the week, and meeting 4 (Saturday) was held online in the team WhatsApp group. In every meeting each member answered the three Scrum questions; her full answers are in Scrum_Meetings_phase1.xlsx.

| # | Date | Key discussion points | Action items | Blockers raised |
| --- | --- | --- | --- | --- |
| 1 | Sun 27/09/2026 | Kick-off of Part 1. Agreed on the FoodBridge idea and its target users, assigned the Scrum roles and set the communication norms. Each member took one area to write 4 user stories. | Each member drafts her 4 user stories; Maryam prepares the Vision Statement draft. | None. |
| 2 | Tue 29/09/2026 | Reviewed the Vision Statement draft. Agreed on one user story format and discussed the mandatory and optional fields of the donor profile. | Maryam and Albatool send their stories to Renad by Thursday; Maryam decides the donor profile fields. | Donor profile fields not decided; different story formats; Renad waiting for the stories and the priorities. |
| 3 | Thu 01/10/2026 | Reviewed all 16 user stories in the Product Backlog, agreed to order them by customer value and discussed the candidate Sprint 1 stories and the DEEP check. | Maryam sends the final priority order; Ghala shares the Sprint Goal draft on Saturday. | None. |
| 4 | Sat 03/10/2026 (online – WhatsApp) | Feedback on the Sprint Goal draft and agreement on the story points of the larger stories (US09, US13, US14, US15). | Agree on the story points in the group the same day; Ghala brings the updated Sprint Goal on Sunday. | Renad needed the team to agree on the story points of the larger stories. |
| 5 | Sun 04/10/2026 | Confirmed the Sprint 1 stories (US01, US02, US03, US05, US06). Kept the low-priority items as epics and discussed the overlap between US04, US10 and US12. | Albatool organizes an estimation review; testing of every feature is given to a member who did not build it. | Ghala found it hard to estimate the hours of the database tasks. |
| 6 | Tue 06/10/2026 | Decided that a new charity account is Active in Sprint 1 because admin approval (US13) is planned for Sprint 2. Balanced the task hours and did a final check of all Phase 1 files. | Submit all Phase 1 files on 07/10/2026; Sprint 1 starts on the same day. | None. |

## 6.1 How the blockers were removed

- Donor profile fields (meeting 2): Maryam, as Product Owner, decided the mandatory and optional fields before meeting 3.

- Different user story formats (meeting 2): the team agreed on one format, and Renad unified all 16 stories in the Product Backlog file.

- Waiting for stories and priorities (meeting 2): the stories were sent to Renad by Thursday, and Maryam sent the final priority order after meeting 3.

- Story points of the larger stories (meeting 4): the team agreed on them in the WhatsApp group on the same day.

- Estimating the database task hours (meeting 5): Albatool organized an estimation review with the whole team, and the hours were then balanced between the members.

# 7. Next Steps

Sprint 1 starts on October 7, 2026. We will continue meeting at least every two days, update the hours used in the Sprint Backlog after each working day, and review the Product Backlog with the Product Owner at the end of the sprint. In Part 2 the Scrum roles will rotate between the members.